HisabDo AI Website

QA Test Report — API Endpoint Testing

SQA Department | Endpoints: /  ·  /help/  ·  /engagement/  ·  /support/

| Prepared By | Samra Arshad (Team Lead – QA) | Report Date | 31 August 2026 |
| --- | --- | --- | --- |
| Project | HisabDo AI Website | Testing Tool | Postman |
| Base URL | https://hisabdo-website-ai.onrender.com | Testing Type | Manual API Testing |
| Endpoints Covered | / (Root), /help/, /engagement/, /support/ | Protocol | HTTPS |

# 1. Executive Summary

This QA report consolidates the results of manual API endpoint testing carried out across four endpoints of the HisabDo AI Website: Root (/), Help & Support (/help/), Engagement (/engagement/), and Support (/support/). A total of 40 test cases were executed, of which 35 passed and 5 failed. All 5 failures occurred on the Root endpoint. A separate Bug Report documents the single confirmed defect (BUG-01) found during this cycle; this report focuses on overall test coverage, execution results, and quality status.

| Endpoint | Tester | Total TCs | Passed | Failed | Overall Status |
| --- | --- | --- | --- | --- | --- |
| / (Root) | QA Team | 10 | 5 | 5 | FAIL — 1 Defect (BUG-01) |
| /help/ | Eshal Kamal | 11 | 11 | 0 | PASS — 1 Observation |
| /engagement/ | Fizzah Fatima | 6 | 6 | 0 | PASS WITH WARNING |
| /support/ | Iqra | 13 | 13 | 0 | PASS |
| TOTAL | — | 40 | 35 | 5 | 87.5% Pass Rate |

# 2. Scope of Testing

- Root endpoint (/): response schema, status code, content-type, and JSON field validation.

- /help/ endpoint: valid requests, unsupported HTTP methods, invalid routes, query parameter handling, repeated-request consistency and response time.

- /engagement/ endpoint: valid payload retrieval, HTTP method guarding, path typo/case sensitivity, trailing-slash routing, and cold-start vs. warm-start latency.

- /support/ endpoint: valid requests, unsupported HTTP methods (POST/PUT/DELETE), trailing slash, typo and case-sensitivity handling, response consistency, and cross-browser/mobile compatibility (Chrome, Edge, Firefox, mobile).

# 3. Detailed Results by Endpoint

## 3.1 Root Endpoint ( / )

| TC ID | Test Scenario | Actual Result | Status |
| --- | --- | --- | --- |
| ROOT-001 | Verify root endpoint GET request | Returns HTML webpage instead of expected API response | Pass* |
| ROOT-002 | Verify HTTP status code | Status code is 200 OK | Pass |
| ROOT-003 | Verify message field | "message" field not present; HTML returned | Fail |
| ROOT-004 | Verify services field | "services" field not present | Fail |
| ROOT-005 | Verify status field | "status" field not present | Fail |
| ROOT-006 | Verify response schema | Expected JSON schema not received; HTML document returned | Fail |
| ROOT-007 | Verify response Content-Type | Returns text/html instead of application/json | Fail |
| ROOT-008 | Verify response time | No specific threshold defined; response observed | Pass |
| ROOT-009 | Verify cold-start behavior | Cold-start behavior not specifically isolated | Pass |
| ROOT-010 | Verify subsequent request performance | Multiple-request performance not specifically isolated | Pass |

*ROOT-001 is marked Pass on the basis that a response was returned; the response content is the subject of BUG-01 (see Bug Report).

## 3.2 Help & Support Endpoint ( /help/ )

| TC ID | Test Scenario | Actual Result | Resp. Time | Code | Status |
| --- | --- | --- | --- | --- | --- |
| TC-01 | Valid GET request | 200 OK, expected JSON response | 31.61 s | 200 | Pass |
| TC-02 | Request without trailing slash | 200 OK, expected response | 468 ms | 200 | Pass |
| TC-03 | Unsupported POST request | 405 Method Not Allowed | 589 ms | 405 | Pass |
| TC-04 | Unsupported PUT request | 405 Method Not Allowed | 356 ms | 405 | Pass |
| TC-05 | Unsupported PATCH request | 405 Method Not Allowed | 853 ms | 405 | Pass |
| TC-06 | Unsupported DELETE request | 405 Method Not Allowed | 343 ms | 405 | Pass |
| TC-07 | Invalid Help route | 404 Not Found | 462 ms | 404 | Pass |
| TC-08 | Query parameter with valid text | 200 OK, normal response | 336 ms | 200 | Pass |
| TC-09 | Empty query parameter | 200 OK, normal response | 326 ms | 200 | Pass |
| TC-10 | Multiple query parameters | 200 OK, normal response | 363 ms | 200 | Pass |
| TC-11 | Repeated requests (x10), consistency check | 10/10 successful, avg. 427 ms | 280–958 ms | 200 | Pass |

## 3.3 Engagement Endpoint ( /engagement/ )

| TC ID | Test Scenario | Actual Result | Resp. Time | Code | Status |
| --- | --- | --- | --- | --- | --- |
| TC-01 | Valid endpoint call (GET) | Returns engagement JSON payload | 1.58 s | 200 | Pass |
| TC-02 | Invalid HTTP method (POST) | Returns 405 Method Not Allowed | 463 ms | 405 | Pass |
| TC-03 | Case sensitivity (/Engagement/) | Returns 404 Not Found | 2.37 s | 404 | Pass |
| TC-04 | Trailing slash check (/engagement) | Redirects to /engagement/ (307 expected) | 810 ms | 200 | Pass* |
| TC-05 | Cold-start latency (idle 15 min) | 200 OK after container boot delay | 42.87 s | 200 | Warn/Pass |
| TC-06 | Warm server latency (immediate) | 200 OK with minimal latency | 316 ms | 200 | Pass |

*TC-04's status code (200) did not exactly match the expected 307 Temporary Redirect (see OBS-03 in the Bug Report).

## 3.4 Support Endpoint ( /support/ )

| Test | Scenario | Actual Result | Resp. Time | Status |
| --- | --- | --- | --- | --- |
| Test 1 | Valid GET request | Returned expected support service JSON response | 286 ms | Pass |
| Test 2 | Unsupported POST method | 405, structured error response returned | 429 ms | Pass |
| Test 3 | Unsupported PUT method | 405, structured error response returned | 698 ms | Pass |
| Test 4 | Unsupported DELETE method | 405, structured error response returned | 566 ms | Pass |
| Test 5 | URL without trailing slash | Same successful support response as /support/ | — | Pass |
| Test 6 | Typographical error (/suport/) | 404 Not Found returned correctly | 782 ms | Pass |
| Test 7 | Case sensitivity (/Support/) | 404 Not Found returned correctly | 615 ms | Pass |
| Test 8 | Case sensitivity (/SUPPORT/) | 404 Not Found returned correctly | — | Pass |
| Test 9 | Response consistency (5 requests) | Consistent structure & status; 286–843 ms range | 286–843 ms | Pass |
| Test 10 | Chrome browser compatibility | Loaded and displayed correctly | — | Pass |
| Test 11 | Microsoft Edge compatibility | Loaded and displayed correctly | — | Pass |
| Test 12 | Firefox compatibility | Loaded and displayed correctly | — | Pass |
| Test 13 | Mobile browser compatibility | Loaded and displayed correctly on mobile | — | Pass |

/support/ testing additionally confirmed cross-browser (Chrome, Edge, Firefox) and mobile compatibility, with 13/13 test cases passing and zero bugs found.

# 4. Observations Raised During Testing

The following non-defect observations were logged; full details are in the accompanying Bug Report.

- OBS-01 — /help/ cold-start latency of 31.61 s on first request (Medium priority).

- OBS-02 — /engagement/ cold-start latency of 42.87 s on first request (High priority).

- OBS-03 — /engagement/ trailing-slash redirect returned 200 instead of an explicit 307 in Postman's auto-follow view (Low priority).

# 5. Overall Quality Assessment

With the exception of the Root endpoint's response-format defect, all tested endpoints (/help/, /engagement/, /support/) are functionally stable, handle error and edge cases correctly, and are compatible across major browsers and mobile. The Root endpoint defect (BUG-01) should be resolved and re-tested before sign-off for release.

# 6. Conclusion

Overall test pass rate across all four endpoints stands at 87.5% (35/40). Detailed test execution data, screenshots, and raw response captures are maintained in the accompanying source test-case documents and spreadsheet. A separate Bug Report has been issued for the single confirmed defect identified during this cycle.

Prepared and reviewed by,

Samra Arshad

Team Lead – QA, SQA Department

HisabDo AI Website