HisabDo AI Website

Bug Report — API Endpoint Testing

SQA Department | Endpoints: /  ·  /help/  ·  /engagement/  ·  /support/

| Prepared By | Samra Arshad (Team Lead – QA) | Report Date | 31 August 2026 |
| --- | --- | --- | --- |
| Project | HisabDo AI Website | Testing Tool | Postman |
| Base URL | https://hisabdo-website-ai.onrender.com | Testing Type | Manual API Testing |
| Endpoints Covered | / (Root), /help/, /engagement/, /support/ | Protocol | HTTPS |

# 1. Bug Summary

Across all four endpoints tested (Root, /help/, /engagement/, /support/), one confirmed functional defect was identified. No bugs were found on the /help/, /engagement/, or /support/ endpoints.

| Bug ID | Endpoint | Severity | Status | Summary |
| --- | --- | --- | --- | --- |
| BUG-01 | / (Root) | Critical | Open | Root endpoint returns HTML instead of expected JSON status response |

# 2. Defect Details

## BUG-01 (Critical): Root Endpoint Does Not Return Expected API JSON Response

| Bug ID | BUG-01 |
| --- | --- |
| Endpoint | GET / |
| Severity | Critical |
| Priority | High |
| Status | Open — Requires Fix |
| Reported By | QA Team |
| Related Test Cases | ROOT-003, ROOT-004, ROOT-005, ROOT-006, ROOT-007 |
| Steps to Reproduce | 1. Open Postman. 2. Set method to GET. 3. Send request to the root URL (/). 4. Inspect the response body and headers. |
| Expected Result | The root endpoint should return a JSON response containing "message", "services", and "status" fields, with Content-Type: application/json, confirming that the HisabDo AI services are running. |
| Actual Result | The root endpoint returns a rendered HTML webpage instead of the expected JSON API response. The "message", "services", and "status" fields are absent, and the Content-Type header is text/html instead of application/json. |
| Impact | Any client, monitoring tool, or health-check script expecting a JSON status response from the root endpoint will fail to parse the response, potentially breaking service-availability checks and automated integrations. |
| Recommendation | Configure the root route (/) to return the intended JSON status payload (message, services, status) with the correct application/json content type, and serve the HTML page (if required) from a separate, non-root route. |

# 3. Minor Observations Logged for Review (Not Classified as Bugs)

The following items did not meet the bar for a functional defect but are logged here for visibility and follow-up.

| ID | Endpoint | Priority | Description |
| --- | --- | --- | --- |
| OBS-01 | /help/ | Medium | First (cold-start) GET request took 31.61 seconds to respond, vs. 280–958 ms for subsequent requests. |
| OBS-02 | /engagement/ | High | Cold-start GET request took approximately 42.87 seconds after 15 minutes of inactivity — slower than /help/'s cold-start. |
| OBS-03 | /engagement/ | Low | Missing-trailing-slash test expected 307 Temporary Redirect; observed status was 200 OK (auto-followed by Postman). Raw status needs independent verification. |

# 4. Endpoints With No Bugs Found

- /help/ — 11/11 test cases passed. No functional defects.

- /engagement/ — 6/6 test cases passed. No functional defects (see OBS-02, OBS-03 above).

- /support/ — 13/13 test cases passed across functional, routing, cross-browser, and mobile testing. No functional defects.

# 5. Conclusion

BUG-01 remains the only open, confirmed defect across all tested endpoints and should be prioritized for a fix and re-test before the next release.

Prepared and reviewed by,

Samra Arshad

Team Lead – QA, SQA Department

HisabDo AI Website