Regression Report

Department 3 – HisabDo Website Enhancement | SQA Team

Website: hisabdo.app | New Issues Introduced During Fix Cycle

1. Purpose

A regression is a new problem introduced while fixing something else. This report documents an issue that did not exist in the original site but appeared only after MERN's fix attempt.

2. Regression Found

ISS-10 — Unresolved Git Merge Conflict in app/globals.css (Critical)

- The stylesheet file app/globals.css contains unresolved Git merge conflict markers: <<<<<<< HEAD, =======, and >>>>>>> [commit hash].

- This occurs when two versions of code are combined (merged) and the developer does not finish resolving the differences — the conflict markers are left behind by mistake.

- Because these markers are not valid CSS syntax, they can cause large portions of the stylesheet to fail to parse correctly in the browser.

- This issue was not present in the version tested during Day 15–17 (Round 1) — it appeared only in the fixed version submitted afterward, confirming it was introduced during MERN's remediation work.

3. Risk

If this file is deployed to the live site as-is, it could break the visual styling of the entire website (broken layout, missing colors/spacing) for all users, not just on the pages that were being fixed.

4. Recommendation

- Treat ISS-10 as the highest priority item — it must be fixed before any other fix is considered complete.

- MERN should resolve the merge conflict properly (choose which CSS rules to keep, remove the conflict markers) and retest locally before resubmitting.

- SQA will re-run the full regression check after this is resolved to confirm no other files have similar unresolved conflicts.

Prepared by: Samra Arshad (SQA Team Lead)

Date: 24/08/2026