Bug Report

Department 3 – HisabDo Website Enhancement | SQA Team

Website: hisabdo.app | Consolidated Bug List (as of Aug 24, 2026)

# 1. Overview

This report consolidates all bugs identified during SQA testing of the HisabDo website, including the initial testing cycle and the retest performed after MERN's first round of fixes. All items below require developer attention before final sign-off.

# 2. Bug List

| ID | Area | Description | Severity | Status |
| --- | --- | --- | --- | --- |
| ISS-01 | Broken Link | GitHub link in Mian Usman Khalid's founder profile section returns 404 Not Found. | High | Open |
| ISS-02 | Performance | Total page payload ~4,848 KiB causes LCP of 21.0s on mobile/slow network (threshold: 2.5s). | High | Open |
| ISS-03 | Performance/Layout | Cumulative Layout Shift (CLS) 0.874 due to images missing width/height attributes. | High | Open |
| ISS-04 | Performance | 151 KiB unused JavaScript and 18 KiB unused CSS shipped unnecessarily. | Medium | Open |
| ISS-05 | Responsiveness | Homepage content shows uneven spacing/overflow on mobile screens. | Medium | Open |
| ISS-06 | Performance | One long main-thread task flagged (low impact, TBT already good). | Low | Open |
| ISS-07 | Form Validation | Careers/Internship form accepts invalid email format with no error shown. | High | Needs Clarification |
| ISS-08 | Form Validation | Phone field accepts letters/text instead of numeric-only input. | High | Needs Clarification |
| ISS-09 | Form Validation | File upload field accepts invalid file types without restriction. | Medium | Needs Clarification |
| ISS-10 | Code Quality / Critical | Unresolved Git merge conflict markers found in app/globals.css (<<<<<<< HEAD ... ======= ... >>>>>>>), leaving the stylesheet invalid. | Critical | Open (New) |

# 3. Notes

- ISS-07/08/09: The Careers/Internship 'Apply' button links to an external Google Form (forms.gle), not a form built into the website's own code. Clarification is needed on whether this is in MERN's scope or a separate, external tool.

- ISS-10 is a new, critical issue discovered only after MERN's fix attempt — see Regression Report.

# Evidence — Screenshots

## ISS-01: GitHub Link Still Broken

Clicking the GitHub link in the founder profile section leads to a GitHub 404 page.

## ISS-07 / ISS-08 / ISS-09: Form Accepts Invalid Data

Random/invalid text entered in Full Name, Email Address, and LinkedIn Profile fields — no validation error shown.

The form accepted the invalid data above and confirmed successful submission — proving no validation is in place.

## ISS-05: Mobile Layout Overflow

On mobile, the stat cards row overflows the screen width — the third card ('Currencies supported') is cut off and only partially visible.

Prepared by: Samra Arshad (SQA Team Lead)

Date: ______________________