Bug Issue Report Maintenance & Fix Verification Report

Department 3 – HisabDo Website Enhancement | SQA Team

Website: hisabdo.app  |  Task: Bug Issue Report Maintenance & MERN Fix Verification

# 1. Purpose & Scope

This report documents the ongoing SQA task of maintaining the website's bug/issue tracker and independently verifying fixes submitted by the MERN development team, against the 21 issues (ISS-01 to ISS-21) originally logged in the Website Audit Report (dated 19 Aug 2026).

# 2. Process Summary

- MERN team submitted a fixed build as a zip export of the site source (hisabDo_site-main-sqa-fixed.zip), accompanied by their own SQA_REMEDIATION_NOTES.md covering 6 self-numbered items (mostly performance-related).

- Rather than relying only on MERN's notes, each of the original 21 issues was independently checked against the actual submitted source code (HTML/CSS/JS) to confirm whether the underlying cause was actually addressed.

- Where source code alone could not fully confirm a fix (e.g. visual/rendering behaviour), the item was flagged "Verify Live" for a manual browser/device check rather than being marked Fixed on code appearance alone.

- One issue was found to only appear cosmetically fixed (ISS-10 — new section added but without real testimonial content) and was logged as Partially Fixed rather than Fixed, to avoid mis-reporting it to the team.

- A structurally important finding emerged during this pass: the Careers/Internship Registration form (ISS-04 to ISS-07) is hosted on an external Google Form, not in the MERN codebase — meaning those four issues are out of the MERN team's control and must be resolved separately by whoever owns that form.

# 3. Verification Summary

| Verification Result | Count (of 21) |
| --- | --- |
| Fixed | 6 |
| Likely Fixed / Improved — Verify Live | 0 |
| Partially Fixed | 2 |
| Not Fixed | 8 |
| Out of Scope (External Form) | 4 |
| Unable to Verify (banner didn't trigger) | 1 |

# 4. Detailed Verification Results (ISS-01 to ISS-21)

| ID | Area | Original Issue | Verification Result | Notes |
| --- | --- | --- | --- | --- |
| ISS-01 | Broken Link | GitHub link in founder profile returns a 404. | Still Broken | CONFIRMED LIVE (20 Aug 2026): link still leads to the repository URL and shows a 404 error. |
| ISS-02 | Responsiveness | Homepage mobile spacing/overflow (3rd stat card cut off). | Partially Fixed | CONFIRMED LIVE (20 Aug 2026): overall centering is fixed, but the stat-cards row (now 5 cards) still overflows on mobile — the 5th card is cut off, same bug class shifted to a new card. |
| ISS-03 | Broken Link | Mock Interview link uses external Google Form. | Not Fixed | Unchanged — still an external forms.gle link. Low severity. |
| ISS-04 | Form Validation | Invalid email format accepted. | Out of Scope (External Form) | Careers form is an external Google Form, not part of the codebase. |
| ISS-05 | Form Validation | Invalid phone format accepted. | Out of Scope (External Form) | Same external Google Form as ISS-04. |
| ISS-06 | Form Validation | Disallowed file types accepted for CV upload. | Out of Scope (External Form) | Same external Google Form as ISS-04. |
| ISS-07 | Form Validation | Invalid city names accepted. | Out of Scope (External Form) | Same external Google Form as ISS-04. |
| ISS-08 | UI/UX | Android-only availability not disclosed near Download CTA. | Not Fixed | No platform badge/text found near the CTA. |
| ISS-09 | UI/UX | Homepage long/repetitive sections. | Not Fixed | Section structure unchanged. |
| ISS-10 | UI/UX | No real testimonials/ratings shown. | Partially Fixed | New "review-card" section added, but content is generic Use Case copy, not real testimonials. |
| ISS-11 | UI/UX | Near-duplicate CTA wording across pages. | Not Fixed | "Download Free", "Download Now — Free", "Explore Features" all still present. |
| ISS-12 | Responsiveness | Cookie-consent Accept button clipped on small screens. | Unable to Verify | Banner did not appear on re-test, likely because localStorage already had consent saved from an earlier visit. Needs re-test in Incognito or with site data cleared. |
| ISS-13 | Responsiveness | iPad Mini / Galaxy Z Fold layout not adapting. | Fixed | CONFIRMED LIVE (20 Aug 2026): iPad Mini and Galaxy Z Fold layouts render correctly, no cropping or narrow-column issue. |
| ISS-14 | Responsiveness | Careers page section-width inconsistency. | Not Fixed | "Open Roles" still capped at max-width:760px, narrower than the cards above it. |
| ISS-15 | Functional | Founder page Contact button does nothing. | Fixed | Now a working mailto:support@hisabdo.app link. |
| ISS-16 | Navigation | Footer Explore menu missing About link. | Not Fixed | Still no entry literally labeled "About" in the footer. |
| ISS-17 | UI/Layout | Analytics mockup cropped/misaligned. | Fixed | Old text/chart mockup replaced with a static sized image. |
| ISS-18 | Content | Analytics mockup lacked currency formatting. | Fixed | Raw-number stat cards removed as part of the ISS-17 redesign. |
| ISS-19 | UX | Duplicate Publications CTAs. | Fixed | Now a single "View all publications →" link. |
| ISS-20 | Navigation | Footer mailto link didn't open email client. | Fixed | CONFIRMED LIVE (20 Aug 2026): footer mailto link opens the email client correctly. |
| ISS-21 | Navigation | Social icons open in same tab. | Not Fixed | Still no target="_blank" on any social icon link. |

# 5. Key Findings for Management Attention

- Critical: 4 of the 21 issues (ISS-04–07, all form validation) cannot be fixed by the MERN web team at all — they live inside an external Google Form. This needs to be routed to whoever administers that form, or the Careers form needs to be rebuilt as a native page.

- ISS-01 (GitHub link) is still broken after a claimed fix — the link text was edited but the destination URL was not corrected.

- ISS-10 (testimonials) was addressed with a section that looks like reviews but contains no actual user testimonials — this could be mistaken for "done" without careful checking.

- 4 fixes (ISS-15, 17, 18, 19) are confirmed clean fixes at the code level with no further action needed.

- 6 fixes are now confirmed clean at the code level and live on the site (ISS-13, 15, 17, 18, 19, 20) — no further action needed.

- ISS-02 is only partially fixed live: centering is corrected, but the stat-cards row (now 5 cards) still overflows — the 5th card is cut off, same bug class as before on a different card.

- ISS-12 (cookie banner) could not be verified this round — the banner didn't trigger, most likely because consent was already stored in the browser from an earlier test. Needs a retest in an Incognito window.

# 6. Next Steps

- Live verification round complete for ISS-01, ISS-02, ISS-12, ISS-13, and ISS-20. Re-test ISS-12 in an Incognito window (banner didn't trigger this round) and send ISS-02's remaining overflow (5th stat card) back to MERN as a follow-up fix.

- Escalate ISS-04 to ISS-07 to management/the form owner as an out-of-scope item — MERN should not be held responsible for these until it's decided whether the form moves in-house.

- Return ISS-01, ISS-03, ISS-08, ISS-09, ISS-10 (needs a genuine redo), ISS-11, ISS-14, ISS-16, and ISS-21 to the MERN team for another remediation pass.

- Continue maintaining this tracker as each new fix round arrives, comparing new submissions against the current file (checked via file hash) before re-verifying, to avoid duplicate review work.

Prepared by: SQA Department 3   (SQA Team Lead)

Date: August 20, 2026