Final QA Report

Complete Website Quality Review — Department 3: HisabDo Website Enhancement

Website: hisabdo.app | Team: SQA (6 members) | Period: Day 15–17, 19–20 Aug 2026

# 1. Executive Summary

The SQA team conducted a complete quality review of the HisabDo website, covering functional behaviour, broken links, device/browser compatibility, responsive layouts across multiple viewports, form validation (both site-native and the external Careers Google Form), SEO, performance, UI/UX, content accuracy, and navigation. Testing was carried out collaboratively across 6 team members and consolidated by the Team Lead into a master issue register of 25 issues (ISS-01–ISS-25).

The MERN development team subsequently submitted a fixed build. Each claimed fix was independently re-verified against the live/local build rather than taken on trust. Of the 25 issues: 6 are confirmed Fixed, 2 are Partially Fixed, 4 are Out of Scope (they live inside an external Google Form, not the MERN codebase), 1 could not be verified this round (cookie banner did not trigger), and the remainder — including the GitHub link and mobile performance — remain open. A regression pass on the fixed build also surfaced one new side-effect (RC-04: overflow-x:hidden clipping a stats card on Galaxy Z Fold).

# 2. Team Contribution Summary

| Team Member | Role | Contribution | Status |
| --- | --- | --- | --- |
| Samra Arshad | Team Lead | Overall website review, device/browser/link/UI/content testing, report consolidation, fix verification & bug tracking | Complete |
| Esha Tul Razia | Member | Comprehensive functional, broken-link, compatibility, form validation, SEO, UI/UX, content, Founder/About test report | Complete |
| Fizza Fatima | Member | Responsive testing across Homepage, About App, Founder, Blog, Careers, Data Mgmt, 404, Smart Fill, Footer (mobile + tablet) | Complete |
| Rida Khan | Member | UI/UX Testing + AdSense Readiness Check | Complete |
| Iqra Karim Shaikh | Member | Broken Links & SEO Audit; Browser Compatibility & Form Validation (Careers Google Form) | Complete |
| Esha Kamal | Member | Performance Observations + SEO Validation | Complete |

# 3. Test Coverage Summary (Pre-Fix Baseline)

* Form Validation failures are largely attributable to the external Google Form used for Careers/Internship applications, not the website codebase itself.

| Test Area | Test Cases | Pass | Fail | Notes |
| --- | --- | --- | --- | --- |
| Functional Testing | 17 | 15 | 2 |  |
| Broken Link Testing | 10 | 9 | 1 |  |
| Device / Browser Compatibility | 9 | 6 | 3 |  |
| Responsive Testing (viewport matrix) | 18 | 16 | 2 |  |
| Form Validation (site + Careers Google Form) | 13 | 9 | 4* |  |
| SEO Audit | 3 | 2 | 1 |  |
| Performance (PageSpeed) | 4 | 1 | 3 |  |
| UI/UX | 3 | 1 | 2 |  |
| Content Review | 2 | 2 | 0 |  |
| Founder / About / Navigation | 7 | 0 | 7 |  |
| Careers Page (role links) | 2 | 0 | 2 |  |

# 4. Master Issue Register & Fix Verification (ISS-01 to ISS-25)

Each issue below was checked directly against the MERN team's submitted fixed source code and/or a live re-test, rather than relying on MERN's self-reported remediation notes alone.

| ID | Area | Issue Description | Severity | MERN Status | Verification Result |
| --- | --- | --- | --- | --- | --- |
| ISS-01 | Broken Link | GitHub link in Mian Usman Khalid's founder profile section returns a 404 Not Found error. | High | Claimed Fixed | Still Broken |
| ISS-02 | Responsiveness | Homepage stat-cards row overflows on mobile/foldable — a card is cut off at the screen edge. | Medium | Claimed Fixed | Partially Fixed |
| ISS-03 | Broken Link | "Mock Interview" booking link uses an external Google Form instead of a hisabdo.app page. | Low | Not addressed | Not Fixed |
| ISS-04 | Form Validation | Careers/Internship form accepts invalid email formats without a validation error. | High | Out of Scope | Out of Scope (External Google Form) |
| ISS-05 | Form Validation | Phone number field accepts alphanumeric/short values. | Medium | Out of Scope | Out of Scope (External Google Form) |
| ISS-06 | Form Validation | CV/Resume upload accepts disallowed file types. | High | Out of Scope | Out of Scope (External Google Form) |
| ISS-07 | Form Validation | City field accepts random/non-existent values. | Low | Out of Scope | Out of Scope (External Google Form) |
| ISS-08 | UI/UX | Android-only availability disclosed only in FAQ, not near the homepage Download CTA. | High | Not addressed | Not Fixed |
| ISS-09 | UI/UX | Homepage is long with repetitive/overlapping sections, causing scroll fatigue. | Medium | Not addressed | Not Fixed |
| ISS-10 | UI/UX | No real user testimonials/ratings shown — only feature claims. | Medium | Not addressed | Partially Fixed |
| ISS-11 | UI/UX | Several near-duplicate CTAs across the page dilute user focus. | Medium | Not addressed | Not Fixed |
| ISS-12 | Responsiveness | Cookie-consent "Accept" button clipped at the right edge on multiple screen sizes. | High | Claimed Fixed | Unable to Verify (retest in Incognito) |
| ISS-13 | Responsiveness | iPad Mini / Galaxy Z Fold layout doesn't adapt (narrow column / cut off). | Medium | Not addressed | Fixed |
| ISS-14 | Responsiveness | Careers page section-width inconsistency (Open Roles narrower than cards above). | Medium | Not addressed | Not Fixed |
| ISS-15 | Functional | Founder page "Contact" CTA button performs no action when clicked. | High | Not in MERN notes | Fixed |
| ISS-16 | Navigation | Footer "Explore" menu missing a direct "About" link. | Low | Not addressed | Not Fixed |
| ISS-17 | UI/Layout | About page analytics mockup cropped/misaligned. | Medium | Not in MERN notes | Fixed |
| ISS-18 | Content | Analytics mockup amounts lack currency/comma formatting. | Low | Not in MERN notes | Fixed |
| ISS-19 | UX | Founder page "Publications" section had duplicate CTAs to the same destination. | Low | Not in MERN notes | Fixed |
| ISS-20 | Navigation | Footer/Contact-page "Email Support" action did not open the email client. | Medium | Not in MERN notes | Fixed |
| ISS-21 | Navigation | Social media icons open in the same tab instead of a new tab. | Low | Not addressed | Not Fixed |
| ISS-22 | Broken Link | One dummy career role on the Careers page shows "This site can't be reached." | Medium | Not yet reported | Not Fixed — New |
| ISS-23 | Functional | A second dummy career role incorrectly redirects to the same generic Internship Google Form instead of a role-specific one. | Medium | Not yet reported | Not Fixed — New |
| ISS-24 | Responsiveness | Data Management page instruction table is cut off at the right edge on mobile (no scroll indication). | Medium | Not yet reported | Not Fixed — New |
| ISS-25 | Performance | Mobile PageSpeed Performance score is 34/100 (desktop 82/100) — below the 80+ target on mobile. | High | Partially addressed | Improved but still Poor on mobile |

# 5. Verification Result Breakdown

- Fixed: 6 (ISS-13, 15, 17, 18, 19, 20)

- Partially Fixed: 2 (ISS-02, ISS-10)

- Not Fixed: 11 (ISS-01, 03, 08, 09, 11, 14, 16, 21, 22, 23, 24)

- Out of Scope — External Google Form: 4 (ISS-04, 05, 06, 07)

- Unable to Verify — needs Incognito retest: 1 (ISS-12)

- Improved but still below target: 1 (ISS-25 — mobile performance)

# 6. Regression Testing (Post-Fix)

A regression pass was run on the fixed build to confirm the fixes did not break previously-passing areas.

| ID | Category | Check | Result |
| --- | --- | --- | --- |
| RC-01 | Footer Rendering | Footer renders correctly on every page after script 'defer' change. | Pass |
| RC-02 | Images | No broken images anywhere after WebP conversion/resizing. | Pass |
| RC-03 | Interactive JS | FAQ accordion and mobile nav still work after scripts marked 'defer'. | Pass |
| RC-04 | Horizontal Overflow | No unwanted horizontal scroll/clipping after global overflow-x:hidden change. | Fail |
| RC-05 | Tablet Layout (other pages) | Non-Home/Careers pages render correctly at 768px/1024px. | Pass |
| RC-06 | About Page Redesign | New analytics mockup image doesn't break surrounding layout. | Pass |
| RC-07 | Cross-Browser (re-check) | Homepage + key pages still consistent in Chrome/Firefox/Edge. | Pass |
| RC-08 | Font/Color Consistency | Still consistent after CSS changes. | Pass |
| RC-09 | Blog Links | 'Read Article' links still open correct articles. | Pass |
| RC-10 | Footer Legal Links | Privacy/Terms/Contact/Disclaimer/Support links still work. | Pass |
| RC-11 | Social Icons Destination | Icons still point to correct profiles. | Pass |
| RC-12 | Mobile 375px Stacking | Sections still stack correctly at 375px. | Pass |
| RC-13 | Console Errors | No new JS console errors after defer + injected footer/nav. | Pass |
| RC-14 | Page Load Sanity | No visible flash of missing footer/nav before injection. | Pass |

13 of 14 regression checks passed. RC-04 failed: the new global overflow-x:hidden rule (added to fix ISS-02) did not fully resolve the stats-card overflow — on Galaxy Z Fold the 3rd card ("Currencies Supported") is still cut off at the screen edge.

# 7. New Issues Found During This Cycle (Not in Original 21)

- ISS-22 — Careers page: one dummy career role link shows "This site can't be reached."

- ISS-23 — Careers page: a second dummy career role redirects to the same generic Internship Google Form instead of a role-specific one.

- ISS-24 — Data Management page: instruction table is cut off at the right edge on mobile, with no visible scroll indicator.

- Homepage action buttons overflow the screen at very small mobile widths (320–360px), forcing horizontal scrolling — same root cause family as ISS-02/RC-04.

# 8. Areas Confirmed Working Well

- Core navigation, homepage load, logo, primary CTAs, and download flow

- Cross-browser rendering (Chrome, Edge, Firefox) — consistent, only a cosmetic thin line noted in Edge

- Blog listing, article links, and content — no spelling/grammar errors found

- FAQ accordion, mobile nav menu, footer legal links

- Responsive layout on About App, Founder (desktop/tablet), Blog, Smart Fill, 404 page, and most Careers page elements

- Google Internship Form itself: required-field, valid-submission, valid/invalid email, and optional-field behaviour all work correctly

- SEO fundamentals: page titles, meta descriptions, image alt text, and SEO score (92/100) are strong

# 9. Outstanding Priorities (Recommended Order)

- 1. Fix ISS-01 (GitHub link) — destination URL was never corrected, only the label text changed

- 2. Fix ISS-02/RC-04 (stats-card overflow) — the global overflow-x:hidden patch is a partial workaround, not a real fix; needs a proper responsive grid fix for the stats-card row

- 3. Fix ISS-22/ISS-23 (Careers role links) — broken link and incorrect redirect on dummy roles

- 4. Improve ISS-25 (mobile performance) — 34/100 is still well below the 80+ target despite partial optimization

- 5. Resolve ISS-08, 09, 11, 14, 16, 21 — remaining UI/UX and navigation polish items

- 6. Escalate ISS-04–07 to management/form owner — these are inside an external Google Form and cannot be fixed by the MERN web team; decide whether the Careers form should be rebuilt natively

- 7. Retest ISS-12 (cookie consent button) in an Incognito window — this round's result was inconclusive, not a pass

- 8. Fix ISS-24 (Data Management table) and the small-mobile (320–360px) button overflow found in this cycle

# 10. Conclusion

The HisabDo website is broadly functional, with strong SEO fundamentals and consistent cross-browser behaviour. The first round of MERN fixes resolved 6 issues cleanly and improved 2 more without fully closing them, but several high-priority items — most notably the founder GitHub link, mobile performance, and the recurring stats-card overflow bug — remain open after a claimed fix. Three new issues were also identified during this testing cycle. The SQA team recommends a second MERN remediation pass focused on the priority list in Section 9, followed by a full regression re-test before the website is considered ready for AdSense review.

Prepared by: Samra Arshad (SQA Team Lead), with contributions from Esha Tul Razia, Fizza Fatima, Rida Khan, Iqra Karim Shaikh, and Esha Kamal

Date: August 20, 2026