QA Documentation

Department 3 – HisabDo Website Enhancement | SQA Team

Website: hisabdo.app | SQA Process Summary, Day 15–22

# 1. Scope

SQA testing covers the HisabDo website (hisabdo.app), including functional testing, responsive/browser testing, broken link testing, form validation, UI/UX testing, performance observations, SEO validation, content review, and AdSense readiness.

# 2. Team & Responsibilities

- Samra Arshad (Team Lead) — Overall coordination, bug report maintenance, verifying fixes

- Esha Tul Razia — Functional Testing, Broken Link Testing

- Fizza Fatima — Responsive Testing, Content/Quality Review

- Rida Khan — UI/UX Testing, AdSense Readiness Check

- Iqra Karim Shaikh — Browser Compatibility, Form Validation

- Esha Kamal — Performance Observations, SEO Validation

# 3. Tools Used

- Dead Link Checker — broken link scanning

- Google PageSpeed Insights (Lighthouse) — performance and SEO audit

- Chrome DevTools — responsive/device simulation

- Manual cross-browser testing — Chrome, Firefox, Edge

# 4. Testing Cycles

Round 1 (Day 15–17): Initial full testing of the live website. 21 test cases executed; 10 issues identified (ISS-01 to ISS-09, plus form validation scope question).

Round 2 (Day 19–22, Retest): MERN submitted a fix attempt. SQA retested each claimed fix. Result: 1 issue still fully broken (ISS-01), 1 issue partially fixed (ISS-05), form validation issues found to be out of MERN's code scope (external form), and 1 new critical regression discovered (ISS-10 — unresolved CSS merge conflict).

# 5. Current Status

- Test Cases: Complete (21 test cases documented)

- Test Execution: Complete for Round 1

- Bug Reporting: Complete and maintained as a living document

- Retesting: Complete for Round 1 fixes; awaiting next MERN submission

- Regression Testing: 1 critical regression found (ISS-10)

- Release Readiness: Not yet ready — critical and high-severity issues remain open

# 6. Deliverables Produced

- Test Plan

- Test Cases

- Test Execution Report

- Bug Report

- Retesting Results

- Regression Report

- Website Audit Report

- Issues Report for MERN Team

- AdSense Readiness Report

Prepared by: Samra Arshad (SQA Team Lead)

Date: ______________________