SQA Team — Task Assignment (Day 15–22)

Department 3 – HisabDo Website Enhancement | SQA Team

Team Lead: Samra Arshad

Team Composition

- Fizza Fatima

- Esha Tur Razia

- Eshal Kamal

- Iqra Karim Shaikh

- Samra Arshad (Team Lead)

Note: one team member did not complete their prior assigned task and has not been given a new task in this cycle, per Team Lead review.

Assignment Table

| Task | Owner | Deadline | Deliverable | Status |
| --- | --- | --- | --- | --- |
| Complete website functional audit; identify existing issues; prepare test cases | Esha Tur Razia + Eshal Kamal | End of Day 16 | Functional Audit Report + Test Case document | Not Started |
| Responsive testing; browser compatibility testing; link & navigation testing; form testing | Fizza Fatima + Iqra Karim Shaikh | End of Day 18 | Responsive/Browser/Link/Form Test Report | Not Started |
| SEO-related validation; content/quality review; performance observations; report issues to Web Team | Samra Arshad (Team Lead) | End of Day 20 | SEO/Content/Performance Observations Report | In Progress — builds on existing SQA audit work |
| Retest fixed issues; final regression testing; verify responsive behavior; prepare website QA report; AdSense-readiness observations | Samra Arshad (Team Lead) | End of Day 22 | Final Website QA Report + Regression Test Results + AdSense-Readiness Notes | In Progress — fix verification & regression checklist already underway |

Notes

- Sections are split by testing specialty rather than a strict day-by-day handoff — each pair owns their scope end-to-end through their deadline.

- Day 19–22 (SEO/content/performance validation + final retest/regression/QA report/AdSense-readiness) is owned directly by the Team Lead, since it consolidates and builds on all other members' outputs.

- Daily reports are required from every member per the standard format: Name, Department, Track, Assigned Module, Today's Task, Work Completed, GitHub Commit/PR, Issues/Blockers, Next Task.

- Team Lead will track individual progress daily, review GitHub commits/PRs, coordinate dependencies between teams, and submit a consolidated team report at the end of each cycle.